Lab 1

Healthcare.gov launch (USA, 2013)

national website collapsed at launch under real load.

- What was the system meant to do, and for whom?

The website was meant to help users sign up for health insurance plans created under the legislation (Heckman, 2025). It  was launched as part of the Affordable Care, but the site was unable to handle the large volume of web traffic on the first day of its launch. HealthCare.gov was meant to help users sign up for health insurance plans created under the legislation.

- What actually happened? Timeline of key events with your sources

March 2010: Affordable Care Act signed, requiring marketplaces by Jan 2014.

2012 (Jan–Mar): Task orders for data hub finalized; launch date set for Oct 1, 2013.

July 2013: Initial account setup begins.

Sept 2013: End-to-end testing was delayed until just weeks before launch.

Oct 1, 2013: Healthcare.gov launches and immediately crashes; only 271,000 of 9.47 million attempts succeed in week one.

Oct 21–31, 2013: Public hearings, repeated crashes, and HHS Secretary Sebelius accept responsibility.

Nov 2013: Enrollment far below expectations (137,000 vs. 227,000 in state exchanges) (Mortiere,  2013).

- Which of the four process activities broke down (or worked well): specification, development, validation, evolution? Justify.

Specification – User volume was unclear as a requirement.

Development – Poor integration of the idea, and high development cost.

Validation – End-to-end testing was postponed until September 2013.

Evolution – After the crisis, new contractors stabilized the system.

- Which attributes of good software were violated or achieved: maintainability, dependability & security, efficiency, acceptability?

Maintainability – Violated: complex architecture and poor documentation made fixes slow.

Dependability & Security – Violated: Due to the collapse, people were skeptic about the website

Efficiency – Violated: Site was unable to handle large traffic loads.

Acceptability – Violated: users found the website unusable

- Name TWO software engineering practices that would most likely have changed the outcome and say why.

  Agile development – with iterative releases and continuous testing would have exposed scaling issues earlier.

 Independent verification & validation (IV&V) – external oversight could have flagged risks and forced accountability before launch.

- PNG lens: what would an engineer in PNG learn from this case for local delivery conditions?

Poor Oversight: Contractors worked in silos, with no single integrator or agile-style product owner to coordinate priorities.

Rigid Deadlines: Political pressure made the October 1 deadline immovable, preventing agile flexibility to delay or scale back features.

# References

Heckman, J. (2025, July 30). How Healthcare.gov’s botched rollout led to a digital services revolution in government. Retrieved from Federal News Network: https://federalnewsnetwork.com/technology-main/2025/07/how-healthcare-gov-botched-rollout-led-to-a-digital-services-revolution-in-government/

Mortiere, P. (2013, November 15). Timeline of botched ObamaCare rollout. Retrieved from The Hill: https://thehill.com/blogs/blog-briefing-room/news/190485-timeline-of-botched-implementation-of-obamacare/?utm_source=copilot.com